|  |  |
| --- | --- |
| **Milestones** | **Deadlines** |
| Signing of Acceptance Form for System Requirements | First week of September 2013 |
| Alpha Testing of Module | First week of November 2013 |
| Beta Testing of Module | Second week of November 2013 |
| Module Integration and Testing | Third week of November 2013 |
| System Rollout | First week of December 2013 |
| Formal Transfer of Documents | Second week of January 2013 |
| User Training | Second week of January 2013 |
| Client Performance Evaluation | First week of February 2013 |