## Slide 1: Project Planning Phase : Identifying Roles and Responsibilities

## Slide 2: Roles and Responsibilities

## Slide 3: Roles and responsibilities
Organizational planning involves identifying, documenting, and assigning project roles and responsibilities and reporting relationships

## Slide 4: Process
List required
skills
Select team
members
Negotiate roles
and
responsibilities
Gain
commitments
Document

## Slide 5: Determining Skills Set
A Skills Matrix will help the project team in two ways:
  Used with an existing group of people, it can determine what skills are present and what are lacking thus making the search for a new person more focused
  Used in relation to a project which still has not be assigned people , it can determine what skills are needed

## Slide 6: Skills Matrix

## Slide 7: RAM
Project roles and responsibilities are closely linked to the project scope. This linkage can be visualized by creating a Responsibility Assignment Matrix (RAM)

## Slide 8: Responsibility Matrix for a Market Research Project
Project team
R = Responsible S = Supports/assists

## Slide 9: Responsibility Matrix for the Computer Controlled Conveyor Belt Project
Organization
Legend 1 Responsible 2 Support 3 Consult 4 Notification 5 Approval

## Slide 10: Project Kick-Off
Once the project proposal has been signed, this meeting sets the tone and lays down the groundwork for the duration of the project.
Rakos [1998] recommends having a management session first then a technical session afterwards
  Management session: invite everyone, to introduce everyone, set the interfaces and discuss the general background and objectives
  Technical session: establish technical guidelines, procedures and so on