## Slide 1: Project Planning Phase : Generating Tasks & Identifying Responsibilities

## Slide 2: The phases and it’s steps
Step 1 : Define the project
Step 2: Generate Tasks
Step 3: Determine Roles and Responsibilities
Step 4: Define Task Interdependences
Step 5: Develop Schedule
Step 6: Generate Budget
Step 7: Allocate Resources
Step 8: Develop Risk Management
Step 9: Track and Manage the Project
Step 10: Perform Post-Project Review

## Slide 3: Work Breakdown Structure

## Slide 4: Work Breakdown Structure
“…a visual model generated and utilized by the project team, which breaks down project requirements (end items, tasks, resources) into manageable work units.” (Warner 1998)

## Slide 5: WBS Structure
Develop hierarchical breakdown of project
  No standard approach - project dependent
  Corporate conventions should be followed
  Successively breakdown the project into smaller work packages
    Summation of all work packages at the lowest respective levels constitutes project
WBS should follow project deliverables

## Slide 6: WBS - Indented Format
1.0 Project
  1.1 Major Project Subsystem 1
  1.1.1 Task 1
  1.1.1.1 Subtask 1
  1.1.1.1.1 Work Package 1
  1.1.1.1.1.1 Activity
  1.1.2 Task 2
  1.1.2.1 Subtask 2
  1.1.2.1.1 Work Package 1
  1.1.2.1.2 Work Package 2

## Slide 7: WBS - Graphical (Tree) Format
Level 0
Project
Subsystem 1
(1.1)
Subsystem 2
(1.2)
Level 1
Task 1
1.1.1
Task 2
1.1.2
Task 1
1.2.1
Level 2
Level 3
Subtask 1
1.1.1.1
Subtask 2
1.1.1.2
Level 4
Work Package 1
1.1.1.1.1
Work Package 2
1.1.1.1.2
Level 5
Activity 1
1.1.1.1.1.1
Activity 2
1.1.1.1.1.2

## Slide 8: Watch Out!!!
A WBS is not a Laundry List of Things to do (resulting in Micro-Management)
Decompose until you can:
  Describe the task using a single action verb
  Assign single task ownership
  Describe a single deliverable
  Small enough to reasonably estimate