## Slide 1
Communicate
Good planning does not necessarily mean good implementation
Never underestimate how
simple a task is
Do not put your trust in the
programmer’s word
Document
Working with friends is
not necessarily an advantage
Be ready to evolve
Go the extra mile
IT is an investment, prove it is worth it
Control the damage before
the recovery
Always have a
back-up plan
Control the damage before
the recovery

## Slide 2: PM is always a balancing act…
Art
Science
Project Management : A Managerial Approach, Gray & Larson

## Slide 3: As such, there are always two dimensions to PM….
Art
Science
Technical
Socio-Cultural
Project Management : A Managerial Approach, Gray & Larson
Project Alignment
Leadership
Teamwork
Customer Expectations
Project Selection
Scope
WBS
Roles and Responsibilities
Scheduling
Budgeting
Monitoring
Risks
We should end up tackling both!

## Slide 4: Learning Project Management
Knowledge
Development
(readings, discussions,
research, exercises)
Application
(papers, exercises,
problems, cases)
Skill
Acquisition
(personal
practice)