## Slide 1: STATUS REPORT
Big Bang

## Slide 2: ISSUES | Big Bang Status Report
Data Capture Team
Monitoring & Evaluation Team
Development Team

## Slide 3: Issues
Data Capture Team
  After reviewing the input and output forms by the client, modification of the forms was needed
  Delay in the User Manual due to revisions in the website

## Slide 4: Issues
Monitoring & Evaluation Team
  Scheduling meetings with M&E manager
  Communications delays
  Last minute changes to the forms

## Slide 5: Issues
Development Team
  Too many PMs in BPAP
  Integration (back and front end of the system)
  Lack of manpower. (Only few are able to code in MySQL)
  After reviewing the input and output forms by the client, modification of the forms are needed
  Data needed from the client are difficult to acquire

## Slide 6: ADDRESSING THE ISSUES
Big Bang Status Report

## Slide 7: Addressing the Issues
Dev team is undergoing additional training and consultation
Modified the input and output forms according to instructions
Follow up with the respective people religiously
Work over time to reallocate the resources & tasks and make up for lost time
Assemble the project team and work on the changes together
Scheduled meeting between the client and the project team will be rescheduled
Reschedule the project tasks that are to be accomplished immediately

## Slide 8: DELIVERABLES
Big Bang Status Report

## Slide 9: Deliverables
Final Versions of the Input Data Forms BEST, AdEPT and SMP
Proposed Logical Data Flow
Proposed Physical Data Flow
Data Dictionary
ERD
Logical Data Map
System Design Approval
Final Version of User Manual

## Slide 10: Current status
Big Bang Status Report

## Slide 11
Currently…
System development is on going full blast. (Expected demo for the working prototype on first week of January)
Forms and outputs have been presented to M&E, PDT, with approval
Final comments for the system design were collected

## Slide 12: TEAM PLANS
Big Bang Status Report

## Slide 13: Team Plans
Team Plans
Data Capture &
M&E Team
Development Team

## Slide 14
Team Plans
Data Capture Team
&
M&E Team
  Creation of User Manual
  Print out physical copies of forms and reports templates
  Documentation for Reports
  Support in creation of test cases, database queries

## Slide 15
Team Plans
Development Team
  Full throttle in system development
    Finalization of the user interface
    Finish backend development by Dec. 22
  Consultations with Sir Doy as the development progresses.
    UI
    Functions
Notes:   Full throttle in system development
    Finalization of the user interface
    Finish backend development by Dec. 22
  Consultations with Sir Doy as the development progresses.
    UI
    Functions

## Slide 16
Team Plans
Development Team
  Demo within team
  Finish test cases from QA team

## Slide 17: APPENDIX: Screenshots
Big Bang Status Report