## Slide 1: Project Definitions

## Slide 2: Project Definitions
What is a Project Definition?
Purpose of a Project Definition
Major Sections
Project Definition in CS 119.2

## Slide 3: What is a Project Definition?
A Project Definition is a statement of the scope, objectives and participants in a project.
Also known as a Project Charter or Project Statement

## Slide 4: What is a Project Definition?
provides a preliminary delineation of roles and responsibilities
outlines the project objectives
defines the authority of the project manager
serves as a reference of authority for the future of the project

## Slide 5: Purpose of a Project Definition
The main purpose is to document the following:
  Reasons for undertaking the project
  Objectives and Constraints
  Directions concerning the solution
  Identities of Main Stakeholders
  In-Scope and Out-of-Scope items
  High Level Risk Management Plan
  Communication Plan
  Target benefits
  High Level Budget and spending authority

## Slide 6: Purpose of a Project Definition
To authorize a project
Primary Sales Document for the project
Serves as a focal control point throughout the project

## Slide 7: Major Sections of a Project Definition
Executive Summary
Responsibility/Signatories
High-Level Business Case
Goals and Objectives
Pain Areas and Priorities
Deliverable Scope

## Slide 8: Major Sections of a Project Definition
Cost
Schedule
Risk Management
Project Management Strategy
Gap Management Approach
Approval

## Slide 9: Executive Summary
A short section that summarizes the Project Definition in such a way that readers can rapidly become acquainted with a large body of material without having to read it all
Usually contains a brief statement of the problem covered in the main document, background information, concise analysis and main conclusions
Short and to the point

## Slide 10: Responsibility/Signatories
List of people involved with the project, their contact information, and project roles
For all parties involved – Implementers and Customer

## Slide 11: High-Level Business Case
A brief overview of the client’s business case
Meant to provide an introduction to the project
Short section consisting of only a few paragraphs

## Slide 12: Goals and Objectives
Narrates the Goals and Objectives of the Project
Identified by the client in detail
The primary motivations for engaging the project

## Slide 13: Pain Areas and Priorities
Identified Problem Areas in the Business Case
More detailed than the Goals and Objectives Section
Details all major problem areas in all aspects of the business case. Ex: Problem Areas per Department, Division, etc.

## Slide 14: Deliverable Scope
The scope of work for the project
In the case of an ERP Solution:
  Which Modules are Covered?
  Any reporting requirements addressed?
  Customization pieces?

## Slide 15: Cost
Project Cost in Man-Days and Currency
Determined by Project Deliverable Scope
Accompanied by Project Schedule

## Slide 16: Schedule
Full details of tasks to be performed for the project, complete with breakdown of work required for each step
Usually contains specific dates for Project Milestones
Used as a guide during implementation and can act as the Project Budget document

## Slide 17: Risk Management
Identify potential risks to the project, which could cause delays in the project schedule, or additional costs beyond the project budget
Identify mitigation strategies on how to minimize these risks

## Slide 18: Project Management Strategy
Contains the Project Methodology
Most companies usually follow a standard methodology, or a one specific to their business

## Slide 19: Gap Management Approach
Gaps are problem areas that have been identified in the business case that cannot be addressed by the proposed solution to the letter
Usually involves business-specific processes
Gaps are addressed via Work-Around Processes, or through Customization pieces
This section contains the approach on how to manage any unforeseen gaps that emerge once the project starts

## Slide 20: Approval
Contains a Certificate of Acceptance of the Project
Oftentimes treated as legally binding
Meant to protect both parties from any unforeseen risks with the project

## Slide 21: Project Definition in CS 119.2
Will Contain the Following Sections:
  Executive Summary
  High-Level Business Case
  Goals and Objectives
  Pain Areas and Priorities
  Deliverable Scope
  Risk Management
Will center around tailoring the SYSPRO ERP Solution for the business case